PROJECT PLAN DOCUMENT.
25-08-2016

Project number	45
Project Title	E-commerce Backend Online and offline synchronization
Document	Project Plan
Creation date	25-08-2016
Created By	Who was mainly responsible for creation of this document. Also include the names of all those who worked on this document
Client	Pratik Sharma and Srishti gaud
Organization	Indrakart

Brief Problem Statement
We have to basically develop a plugin using ERP Data Synchronization concept in which offline data about sales is stored in a cache on users system when the user sells any of his product. When the user comes online it should sync the cache data to online data and maintain the integrity.
# Team Members
Hari Sai Charan -
Somu Bhargava -
Priyansh Agrawal -
Anam Raihan -
Sathwik Aileneni -
# Team Communication
We communicate through Slack(App for teams) and through Facebook group and the frequency of meetings is twice a week.

# Development Environment
The technologies required are “PHP” and “Mysql”. We have to code it on magento platform . Magento is a leading Open source e-commerce software and platform which is useful for Online business.To run all these together we first run XAMPP server.
Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Minutes of meeting	16/08/16	R1	Yes
Project concept document	21/08/16	R1	Yes
Basic Plugin(just to upload an image)	23/08/16	R1	No